# Project Synapse

Development Documentation Package

# Overview

This document contains three deliverables for Project Synapse development:

1. CLAUDE.md — Project configuration file for Claude Code guidance

2. Phase Plan — Four-phase development roadmap with acceptance criteria

3. Phase 1 Prompt — Ready-to-use prompt for Claude Code to begin development

# Section 1: CLAUDE.md

Place this file at the root of your repository. Claude Code reads it automatically.

## File Contents

# CLAUDE.md — Project Synapse

## What This Is

Single-user Windows desktop LLM chat client with invisible context management, document-aware RAG, and flow-state-preserving UX. This is a **private thinking environment**, not just a chatbot.

## Core Design Principles

1. **Flow State Preservation** — User's cognitive momentum is sacred. No interruptions, no visible resets.

2. **Strict Separation of Concerns** — Each layer does one thing. No leaky abstractions.

3. **RAG Correctness** — Retrieval must be precise, trustworthy, and context-aware.

4. **Low Overhead, High Inspectability** — Minimal resource usage; full transparency when requested.

## Architecture (Strict Separation)

```

synapse/

├── ui/                    # PySide6 frontend ONLY. No business logic here.

│   ├── main_window.py     # Primary window, layout, chrome

│   ├── chat_panel.py      # Conversation display, streaming

│   ├── input_panel.py     # Text input, send button, hotkeys

│   ├── sidebar.py         # Model selector, document panel, settings

│   ├── inspector.py       # Prompt debugger sidebar (toggle-able)

│   └── dialogs.py         # Exit confirmation, artifact generation

│

├── orchestrator/          # Brain of the application

│   ├── prompt_builder.py  # Deterministic assembly: system + summary + RAG + conversation

│   ├── context_manager.py # Token tracking, drift detection, summarization triggers

│   ├── intent_tracker.py  # Silent mode inference (analysis/drafting/exploration)

│   └── waypoint_manager.py# Soft checkpoints for summarization boundaries

│

├── storage/               # All persistence and retrieval

│   ├── vector_store_client.py  # Abstract interface (FAISS default, swappable)

│   ├── conversation_store.py   # .jsonl archive management

│   ├── retrieval_blacklist.py  # Topic-based exclusion rules

│   └── document_indexer.py     # Chunking, embedding, parent-doc mapping

│

├── summarization/         # Context compression

│   ├── summary_generator.py    # XML summary creation

│   ├── waypoint_handler.py     # Respect user-marked anchors

│   └── drift_detector.py       # Semantic shift detection (chaptering)

│

├── llm/                   # API adapters (stateless)

│   ├── base_adapter.py    # Abstract interface

│   ├── anthropic_adapter.py

│   ├── openai_adapter.py

│   └── openrouter_adapter.py

│

├── config/                # Configuration

│   ├── settings.py        # App settings, paths, defaults

│   ├── models.py          # Model definitions, token limits, pricing

│   └── themes.py          # Dark theme colors, fonts

│

└── utils/                 # Shared utilities

├── token_counter.py   # Model-aware token counting

├── logging.py         # Structured logging

└── encryption.py      # Local data encryption (optional)

```

## Key Abstractions

### vector_store_client.py

All retrieval goes through this interface. FAISS is the default implementation.

```python

class VectorStoreClient(ABC):

def index(self, chunks: List[Chunk], metadata: Dict) -> None: ...

def query(self, query: str, k: int = 5) -> List[RetrievalResult]: ...

def delete(self, doc_id: str) -> None: ...

def get_parent(self, chunk_id: str) -> Optional[ParentDocument]: ...

```

Swapping to Chroma or another store must be a one-file change. Never let FAISS-specific assumptions leak into orchestrator or LLM layers.

### prompt_builder.py

Deterministic, inspectable prompt assembly:

```

[SYSTEM PROMPT]

[SUMMARY BLOCK (if context was compressed)]

[RAG CONTEXT (with confidence scores, invisible to user)]

[INTENT SIGNAL (low-priority mode hint)]

[CONVERSATION HISTORY]

[CURRENT USER MESSAGE]

```

### context_manager.py

Triggers summarization based on:

1. Token count approaching 80% of model's context window

2. Semantic drift detection (topic shift from conversation centroid)

3. User-placed waypoints (explicit summarization anchors)

## Data Formats

### XML Summary Structure

```xml

<ContextSummary>

<GeneralSubject>...</GeneralSubject>

<SpecificContext>

<Subtopic>...</Subtopic>

<Entities>...</Entities>

<KeyPoints>...</KeyPoints>

</SpecificContext>

<NextExpectedTopics>...</NextExpectedTopics>

<UserIntent mode="analysis|drafting|exploration|adversarial">...</UserIntent>

</ContextSummary>

```

### Conversation Archive (.jsonl)

Each line is a complete session record:

```json

{

"session_id": "uuid",

"started_at": "ISO8601",

"ended_at": "ISO8601",

"models_used": ["claude-sonnet-4-20250514", "gpt-4o"],

"summary_xml": "<ContextSummary>...</ContextSummary>",

"token_count": 45000,

"drift_events": 3,

"waypoints": [{"index": 42, "created_at": "ISO8601"}],

"artifacts_generated": ["outline", "decision_log"]

}

```

### RAG Chunk Metadata

```json

{

"chunk_id": "uuid",

"parent_id": "uuid",

"source_file": "document.pdf",

"page_or_section": "Section 3.2",

"similarity_score": 0.87,

"recency_weight": 0.95,

"source_weight": 1.0,

"blacklisted_topics": ["deprecated_api"]

}

```

## Conventions

- **API keys**: Load from environment variables only (`ANTHROPIC_API_KEY`, `OPENAI_API_KEY`, `OPENROUTER_API_KEY`)

- **Token counting**: Use tiktoken for OpenAI models, anthropic's counter for Claude

- **Embedding model**: Default to `text-embedding-3-small` for cost/performance balance

- **File paths**: Use `pathlib.Path` everywhere, never raw strings

- **Async**: Use `asyncio` for LLM calls; UI runs on Qt's event loop

- **Logging**: Structured JSON logs to `~/.synapse/logs/`

## Non-Goals (Hard Constraints)

These are NOT features we forgot. They are explicitly excluded:

- ❌ **No agents or autonomous tool use** — Synapse retrieves and synthesizes, it does not act

- ❌ **No multi-user support** — Single user, local machine only

- ❌ **No SaaS or cloud backend** — All data stays local

- ❌ **No background services** — App runs when open, stops when closed

- ❌ **No plugin system** — Extensibility through code, not runtime plugins

## RAG Design Decisions

### Hybrid Retrieval (Vector + BM25)

Pure vector search fails on:

- Error codes and stack traces

- Acronyms and abbreviations

- Code identifiers and function names

- Proper nouns and technical terms

Solution: Combine FAISS dense retrieval with BM25 keyword search using Reciprocal Rank Fusion (RRF).

### Parent-Document Retrieval

Index small chunks (512 tokens) for precise recall, but return the parent block (page, function, section) to prevent fragment-level hallucination.

### Confidence-Weighted Injection

Each retrieved chunk carries metadata:

- `similarity_score`: Vector distance

- `recency_weight`: How recently the source was added/referenced

- `source_weight`: User-configurable trust level per document

This metadata goes to the system prompt only. The LLM reasons about reliability; the user sees clean responses.

## Git Discipline

- **Commit after each working increment** — If it runs, commit it

- **Push to origin/main before ending a session** — Never leave work only on local

- **Meaningful commit messages** — Reference the feature/fix: `feat(rag): add parent-document retrieval`

- **Branch for experiments** — `git checkout -b experiment/vision-rag`

## Debugging Heuristics

| Symptom | First Place to Check |

|---------|---------------------|

| Token count wrong | `orchestrator/context_manager.py`, `utils/token_counter.py` |

| RAG returning garbage | Embedding dimensions mismatch in `storage/vector_store_client.py` |

| Summaries losing info | `summarization/summary_generator.py` prompt template |

| UI not updating | Signal/slot connections in `ui/main_window.py` |

| Drift triggering too often | Threshold tuning in `summarization/drift_detector.py` |

| Model switching fails | API key loading in `llm/*_adapter.py` |

| Blacklist not working | Topic matching logic in `storage/retrieval_blacklist.py` |

## Testing Strategy

- **Unit tests**: Each module in isolation, mock external dependencies

- **Integration tests**: Full prompt assembly → LLM call → response parsing

- **RAG tests**: Known document → known query → expected chunks retrieved

- **UI tests**: Qt's QTest framework for input handling and display

## Performance Targets

- **Cold start**: < 3 seconds to input-ready state

- **Message send to first token**: < 500ms (network permitting)

- **RAG query**: < 200ms for 10k document corpus

- **Summarization**: Background thread, never blocks UI

## Session Checklist for Claude Code

Before ending any coding session:

1. ✅ Code compiles/runs without errors

2. ✅ New functionality has basic test coverage

3. ✅ Changes committed with descriptive message

4. ✅ Pushed to `https://github.com/roanwave/synapse`

5. ✅ Updated this file if architecture changed

# Section 2: Development Phase Plan

Four phases from foundation to polish, with Tier 1/2/3 feature classification.

# Synapse Development Phase Plan

## Overview

This plan breaks Synapse development into four phases, each producing a working increment. Features are tiered by priority based on the "force multiplier" principle: high-leverage additions that deepen power without breaking flow, scope, or architectural discipline.

---

## Phase 1: Foundation & Single-Model Chat

**Goal**: Scaffold the project, establish architecture, get a basic chat working end-to-end.

### Deliverables

1. **Project structure** matching `CLAUDE.md` architecture

2. **PySide6 window** with:

- Input field (auto-focused on launch)

- Send button

- Conversation display (streaming support)

- Basic dark theme applied

3. **Single model working** (Claude Sonnet via Anthropic API)

4. **Token counter** functional and displayed

5. **CLAUDE.md** in repo root

### Key Files to Create

```

synapse/

├── CLAUDE.md

├── requirements.txt

├── main.py

├── ui/

│   ├── __init__.py

│   ├── main_window.py

│   ├── chat_panel.py

│   └── input_panel.py

├── llm/

│   ├── __init__.py

│   ├── base_adapter.py

│   └── anthropic_adapter.py

├── orchestrator/

│   ├── __init__.py

│   └── prompt_builder.py

├── config/

│   ├── __init__.py

│   ├── settings.py

│   └── themes.py

└── utils/

├── __init__.py

└── token_counter.py

```

### Acceptance Criteria

- [ ] App launches, input field has focus

- [ ] User can type message, press Enter or click Send

- [ ] Response streams into conversation panel

- [ ] Token count updates after each exchange

- [ ] Dark theme applied (not default Qt gray)

### Git Checkpoint

```bash

git add .

git commit -m "feat: Phase 1 complete - basic chat with Claude Sonnet"

git push origin main

```

---

## Phase 2: Multi-Model + Context Management

**Goal**: Add model switching, implement invisible context compression, add core "thinking environment" features.

### Deliverables

1. **Model dropdown** with:

- Anthropic models (Claude Sonnet, Claude Opus)

- OpenAI models (GPT-4o, GPT-4-turbo)

- OpenRouter models (configurable list)

2. **Context management**:

- 80% token threshold detection

- XML summary generation

- Seamless prompt reconstruction with summary injection

3. **Semantic drift detection** (topic-shift triggers)

4. **Conversation waypoints** (user-placed summarization anchors)

5. **Silent intent tracking** (mode inference: analysis/drafting/exploration)

6. **Regenerate last response** (re-roll with same or different model)

### Key Files to Create/Modify

```

├── ui/

│   └── sidebar.py              # NEW: Model selector, settings

├── llm/

│   ├── openai_adapter.py       # NEW

│   └── openrouter_adapter.py   # NEW

├── orchestrator/

│   ├── context_manager.py      # NEW: Token tracking, thresholds

│   ├── intent_tracker.py       # NEW: Mode inference

│   └── waypoint_manager.py     # NEW: Checkpoint management

├── summarization/

│   ├── __init__.py             # NEW

│   ├── summary_generator.py    # NEW: XML summary creation

│   └── drift_detector.py       # NEW: Semantic shift detection

└── config/

└── models.py               # NEW: Model definitions, limits

```

### Acceptance Criteria

- [ ] Can switch models mid-conversation

- [ ] Long conversation triggers summarization (user doesn't notice)

- [ ] Waypoint hotkey works (e.g., Ctrl+M)

- [ ] Topic shift triggers chapter boundary

- [ ] Can regenerate last response

- [ ] Intent mode persists across turns

### Git Checkpoint

```bash

git commit -m "feat: Phase 2 complete - multi-model, context management, waypoints"

git push origin main

```

---

## Phase 3: RAG Pipeline

**Goal**: Add document-aware retrieval with hybrid search, parent-document retrieval, and confidence weighting.

### Deliverables

1. **Document attachment UI**:

- Drag-drop or file picker

- Visual indicator of indexed documents

2. **Hybrid retrieval**:

- FAISS dense vectors

- BM25 keyword search

- Reciprocal Rank Fusion (RRF) combination

3. **Parent-document retrieval** (return enclosing context)

4. **Confidence-weighted injection** (metadata to system prompt)

5. **Retrieval blacklist** (topic-based exclusion)

6. **Prompt debugger sidebar** (collapsible, shows assembled prompt)

### Key Files to Create/Modify

```

├── ui/

│   ├── sidebar.py              # MODIFY: Add document panel

│   └── inspector.py            # NEW: Prompt debugger

├── storage/

│   ├── __init__.py             # NEW

│   ├── vector_store_client.py  # NEW: FAISS abstraction

│   ├── bm25_client.py          # NEW: Keyword search

│   ├── document_indexer.py     # NEW: Chunking, embedding

│   ├── retrieval_blacklist.py  # NEW: Exclusion rules

│   └── conversation_store.py   # NEW: .jsonl persistence

└── orchestrator/

└── prompt_builder.py       # MODIFY: Add RAG injection

```

### Acceptance Criteria

- [ ] Can drag PDF/TXT/MD onto window to index

- [ ] Relevant chunks appear in responses

- [ ] Prompt inspector shows RAG context with scores

- [ ] Blacklist prevents specific docs from surfacing

- [ ] Parent sections returned, not fragments

- [ ] Hybrid search finds error codes and proper nouns

### Git Checkpoint

```bash

git commit -m "feat: Phase 3 complete - hybrid RAG with confidence weighting"

git push origin main

```

---

## Phase 4: Polish & Desktop Integration

**Goal**: Full aesthetic pass, keyboard workflow, exit handling, artifacts.

### Deliverables

1. **Full aesthetic implementation**:

- Geometric sans-serif fonts (Inter or similar)

- High-contrast dark palette

- Proper spacing, visual hierarchy

- Subtle animations (typing indicator, model switch confirmation)

2. **Keyboard navigation**:

- Global hotkeys (send, toggle RAG, waypoint, snippet insert)

- Logical tab order

- Focus mode toggle (hide chrome)

3. **Exit handling**:

- Confirmation dialog

- "Summarize and Exit" generates .jsonl archive

- Optional artifact generation (outline, decision log)

4. **Token budget indicator** (ambient progress bar)

5. **Windows integration**:

- Custom icon (taskbar, title bar)

- Proper minimize/restore behavior

- Remember window position and size

### Key Files to Create/Modify

```

├── ui/

│   ├── main_window.py          # MODIFY: Hotkeys, focus mode

│   ├── dialogs.py              # NEW: Exit confirmation, artifacts

│   └── theme.qss               # NEW: Qt stylesheet

├── summarization/

│   └── artifact_generator.py   # NEW: Outline, decision log

├── assets/

│   └── icon.ico                # NEW: App icon

└── config/

└── themes.py               # MODIFY: Full palette

```

### Acceptance Criteria

- [ ] App looks "premium" — not default Qt

- [ ] Can operate entirely via keyboard

- [ ] Focus mode hides everything except input + stream

- [ ] Exit saves structured archive

- [ ] Token indicator shows context usage

- [ ] Window state persists between launches

### Git Checkpoint

```bash

git commit -m "feat: Phase 4 complete - polish, UX, desktop integration"

git push origin main

git tag v1.0.0

git push origin v1.0.0

```

---

## Post-v1 Roadmap (Tier 3 Features)

These are validated ideas deferred to avoid scope creep:

| Feature | Complexity | Value |

|---------|------------|-------|

| Ghost Mode / Global Overlay | High | Different UX paradigm |

| Cross-Session Memory Index | Medium | Vector-index .jsonl summaries |

| Local Model Support (Ollama) | Medium | Offline fallback |

| Vision RAG (Images/PDFs) | High | Multimodal retrieval |

| Audio I/O | Medium | Voice interaction |

| Model Comparison Mode | Low | Side-by-side responses |

---

## Development Rhythm

For each phase:

1. **Read CLAUDE.md** before starting any work

2. **Create files in order** — dependencies first

3. **Test incrementally** — run after each major addition

4. **Commit working states** — don't batch large changes

5. **Push before stopping** — always sync to GitHub

6. **Update CLAUDE.md** if architecture evolves

# Section 3: Phase 1 Prompt for Claude Code

Copy everything between PROMPT START and PROMPT END into Claude Code.

# Phase 1 Prompt for Claude Code

Copy and paste this prompt into Claude Code to begin Phase 1 development.

---

## PROMPT START

I'm building **Synapse**, a single-user Windows desktop LLM chat application. This is Phase 1: Foundation & Single-Model Chat.

### Repository

Clone or initialize at: `https://github.com/roanwave/synapse`

### First Task: Create CLAUDE.md

Before writing any code, create the `CLAUDE.md` file at the repository root. This file will guide all future development. Here is the complete content:

```markdown

# CLAUDE.md — Project Synapse

## What This Is

Single-user Windows desktop LLM chat client with invisible context management, document-aware RAG, and flow-state-preserving UX. This is a **private thinking environment**, not just a chatbot.

## Core Design Principles

1. **Flow State Preservation** — User's cognitive momentum is sacred. No interruptions, no visible resets.

2. **Strict Separation of Concerns** — Each layer does one thing. No leaky abstractions.

3. **RAG Correctness** — Retrieval must be precise, trustworthy, and context-aware.

4. **Low Overhead, High Inspectability** — Minimal resource usage; full transparency when requested.

## Architecture (Strict Separation)

```

synapse/

├── ui/                    # PySide6 frontend ONLY. No business logic here.

│   ├── main_window.py     # Primary window, layout, chrome

│   ├── chat_panel.py      # Conversation display, streaming

│   ├── input_panel.py     # Text input, send button, hotkeys

│   ├── sidebar.py         # Model selector, document panel, settings

│   ├── inspector.py       # Prompt debugger sidebar (toggle-able)

│   └── dialogs.py         # Exit confirmation, artifact generation

│

├── orchestrator/          # Brain of the application

│   ├── prompt_builder.py  # Deterministic assembly: system + summary + RAG + conversation

│   ├── context_manager.py # Token tracking, drift detection, summarization triggers

│   ├── intent_tracker.py  # Silent mode inference (analysis/drafting/exploration)

│   └── waypoint_manager.py# Soft checkpoints for summarization boundaries

│

├── storage/               # All persistence and retrieval

│   ├── vector_store_client.py  # Abstract interface (FAISS default, swappable)

│   ├── conversation_store.py   # .jsonl archive management

│   ├── retrieval_blacklist.py  # Topic-based exclusion rules

│   └── document_indexer.py     # Chunking, embedding, parent-doc mapping

│

├── summarization/         # Context compression

│   ├── summary_generator.py    # XML summary creation

│   ├── waypoint_handler.py     # Respect user-marked anchors

│   └── drift_detector.py       # Semantic shift detection (chaptering)

│

├── llm/                   # API adapters (stateless)

│   ├── base_adapter.py    # Abstract interface

│   ├── anthropic_adapter.py

│   ├── openai_adapter.py

│   └── openrouter_adapter.py

│

├── config/                # Configuration

│   ├── settings.py        # App settings, paths, defaults

│   ├── models.py          # Model definitions, token limits, pricing

│   └── themes.py          # Dark theme colors, fonts

│

└── utils/                 # Shared utilities

├── token_counter.py   # Model-aware token counting

├── logging.py         # Structured logging

└── encryption.py      # Local data encryption (optional)

```

## Non-Goals (Hard Constraints)

- ❌ **No agents or autonomous tool use**

- ❌ **No multi-user support**

- ❌ **No SaaS or cloud backend**

- ❌ **No background services**

## Git Discipline

- Commit after each working increment

- Push to origin/main before ending a session

- Meaningful commit messages referencing the feature/fix

```

### Phase 1 Requirements

Create a minimal but functional chat application with:

#### 1. Project Structure

Create the directory structure from CLAUDE.md. For Phase 1, we only need:

- `main.py` (entry point)

- `ui/main_window.py`, `ui/chat_panel.py`, `ui/input_panel.py`

- `llm/base_adapter.py`, `llm/anthropic_adapter.py`

- `orchestrator/prompt_builder.py`

- `config/settings.py`, `config/themes.py`

- `utils/token_counter.py`

- `requirements.txt`

#### 2. UI Requirements (PySide6)

- **Main window**: 1000x700 default size, resizable

- **Chat panel**: Scrollable area displaying conversation history

- User messages aligned right, assistant messages aligned left

- Support streaming (text appears as it arrives)

- **Input panel**:

- Multi-line text field at bottom

- Send button (also triggered by Ctrl+Enter)

- **Input field must have focus on app launch**

- **Dark theme**: Apply a dark color scheme (not default Qt gray)

- Background: #1a1a2e or similar dark blue-gray

- Text: #e0e0e0

- Accent: #4a9eff or similar blue

- User message bubbles: slightly lighter than background

- Assistant message bubbles: slightly different shade

#### 3. LLM Integration

- Load `ANTHROPIC_API_KEY` from environment variable

- Use Claude Sonnet (claude-sonnet-4-20250514) as the default model

- Implement streaming responses

- Handle errors gracefully (show in UI, don't crash)

#### 4. Basic Orchestration

- `prompt_builder.py`: Assemble system prompt + conversation history

- Simple system prompt: "You are a helpful assistant."

- Maintain conversation history in memory (no persistence yet)

#### 5. Token Counter

- Display current token count somewhere visible (e.g., status bar or near input)

- Use tiktoken or anthropic's tokenizer

- Update after each message exchange

#### 6. requirements.txt

```

PySide6>=6.6.0

anthropic>=0.18.0

tiktoken>=0.5.0

python-dotenv>=1.0.0

```

### Acceptance Criteria

Before considering Phase 1 complete, verify:

1. [ ] `python main.py` launches the application

2. [ ] Input field has focus immediately on launch

3. [ ] Can type a message and send it (button or Ctrl+Enter)

4. [ ] Response streams into the chat panel

5. [ ] Conversation history is maintained within the session

6. [ ] Token count displays and updates

7. [ ] Dark theme is applied (not default gray)

8. [ ] No crashes on API errors (graceful handling)

### Git Checkpoint

After Phase 1 is working:

```bash

git add .

git commit -m "feat: Phase 1 complete - basic chat with Claude Sonnet"

git push origin main

```

**IMPORTANT**: Always push to the remote repository before ending the session.

### Code Style Notes

- Use type hints throughout

- Use `pathlib.Path` for file paths

- Async for LLM calls (`asyncio` + `qasync` for Qt integration)

- Keep UI code in `ui/` — no business logic there

- Keep LLM code in `llm/` — stateless adapters only

### Do Not Include Yet

These are for later phases:

- Model switching dropdown

- RAG/document handling

- Summarization

- Settings persistence

- Exit confirmation dialog

Focus only on the core chat loop working smoothly.

---

## PROMPT END

# Quick Start Checklist

□  Clone or create repository: https://github.com/roanwave/synapse

□  Verify API keys are set as environment variables

□  Copy CLAUDE.md to repository root

□  Open Claude Code in the repository directory

□  Paste Phase 1 prompt and begin development

□  After each working increment: commit and push